**Name: Mira Mookerjee**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user story backlog | 3/23/20 | 3/22/20 |
| 2. Create low fidelity wireframes | 3/24/20 | 3/22/20 |
| 3. Create hi fi wireframes, design guide | 3/25/20 | 3/24/20 |
| 4. Create home, about, location pages | 3/26/20 | 3/25/20 |
| 5. Create menu and contact pages | 3/27/20 | 3/26/20 |
| 6. Develop user research protocol | 3/28/20 | 3/27/20 |
| 7. Conduct user research | 3/29/20 | 3/28/20 |
| 8. Make Blue Monkey Logo | 3/30/20 | 3/30/20 |
| 9. Review + Touch Ups + Testing | 3/30/20 | 3/30/20 |
| 10. |  |  |